Sprint Retrospective

Sprint 1

# Start, Stop, Continue

**Rick**

Start: Reorganize team along functional lines instead of page lines (one person does layout, someone else does content, etc).

Stop: Nothing comes to mind.

Continue: Regular meetings to discuss current state of the code.

**Nikko**

Start: Break tasks up amongst team members based on strengths rather than amount of work involved.

Stop: Monday late nights on Zoom.

Continue: Cross functionality – everyone helping each other when in need.

**Basak**

Start: Improve personal coding skills.

Stop: No, everything is going well.

Continue: Assisting others when in need due to differing skillsets amongst team members.

**Alex**

Start: Begin working earlier in the week.

Stop: Nothing comes to mind, I think we worked effectively.

Continue: Asking each other for help when stuck to prevent going off-track.

# Main Takeaways

1. Begin working on Sprint earlier in the week and no more late nights – this can be accomplished easily by us getting a start on Tuesday rather than waiting until Thursday, giving the team more time to accomplish and test tasks.
2. Breaking tasks up by skillset rather than by amount of work – this can be accomplished by figuring out who excels in what areas and giving them tasks related to those fields.
3. Assisting each other when in need is going very well – we will make sure to continue to do this by having daily stand ups to get updates on who is currently stuck and who knows how to help them get unstuck.